## Slide 1: Preliminary Design Review
Project Name
ISC4323C Fall2026

## Slide 2: CONTENTS (Core Sections of a PDR)
1. Management Structure, Cost, Schedule, and Milestones
2. Mission Objective and Requirements
3. Feasible Alternatives and Trade Studies
4. Architectural Design Development.
5. Design Detail and Conceptual Drawings
6. Prototyping and Technology Demonstrations
7. Verification and Validation Plan.
8. Risk Assessment and Mitigation
9. Stakeholder Feedback and Alignment
10. Allocated Baseline
11. Next Review Plan

## Slide 3
What, Why, How, When, Who, Where, How

## Slide 4: WHAT: are you trying to do? Mission Objective and Requirements
Clear statement of the mission and performance goals.
Review of validated requirements
What is the goal of the project?
What problem are you trying to solve?

## Slide 5: WHY: Why are you solving this? Who Cares? Etc..
Feasible Alternatives and Trade Studies
Summary of concept options and trade study results.
Supporting analyses (cost, performance, risk, schedule).
Selection rationale for the recommended design
How is this problem solved now?
What are other options considered for a solution?
Why did you select your approach?

## Slide 6: HOW and WHEN and WHO: Management Structure, Cost, Schedule, and Milestones
Organizational chart and roles/responsibilities.
Budget and funding status.
Schedule baseline and key milestones.
Risk management plan overview
List of team
What are the tasks, who is responsible for each task
What is the schedule for task completion

## Slide 7: WHERE: Where might this project break down? What are the risksRisk Assessment and Mitigation
Identified technical, schedule, and cost risks.
Mitigation strategies and contingency plans
How It Works
X-axis (Likelihood/Probability): How likely the risk is to occur (e.g., very unlikely, unlikely, possible, likely, almost certain).
Y-axis (Impact/Severity): The potential effect if the risk occurs (e.g., negligible, minor, moderate, major, catastrophic).
Grid cells: Each cell represents a combination of likelihood and impact, producing a risk score.
Color coding:
  Green: Low risk — minimal likelihood or impact, may be monitored.
  Yellow: Medium risk — moderate likelihood or impact, may require mitigation planning.
  Red: High risk — high likelihood and/or high impact, requires immediate action PM Study Circle+1.
Example 5×5 Matrix
A common format is a 5×5 grid:
Rows: Likelihood (1–5, e.g., 1=very unlikely, 5=near certain)
Columns: Impact (1–5, e.g., 1=negligible, 5=catastrophic)
Cell color: Based on the product or sum of the row and column scores.

## Slide 8: Risk assessment example
1) Description of risk
2) Description of risk
…
18) Description of risk

## Slide 9: HOW: Plan to verify you have been successful
Verification and Validation Plan
Methods to verify that requirements are met.
Test plans and acceptance criteria
When you are done, how will you prove it solves the problem?
How to measure against the requirements

## Slide 10: Next Review Plan
Objectives and deliverables for the subsequent review (e.g., Critical Design Review).
Milestones and dependencies
What is the next review?
ITR (Independent Technical review) This is the status of the work done so far
CDR (Critical Design Review) You are done. How does it work?

## Slide 11
The rest of the charts are for projects building hardware

## Slide 12: Architectural Design Development
System-level architecture and subsystem interfaces.
Interface control documents and verification methods.
Risk analysis and mitigation plans
Details of your design solution
How do different pieces fit together?
What are the risks

## Slide 13: Design Detail and Conceptual Drawings
Undimensioned CAD drawings and subsystem-level designs.
First-cut bill of materials.
Functional and interface specifications
If you are designing hardware items:
What is the preliminary design
What will it cost
How do the pieces integrate together

## Slide 14: Prototyping and Technology Demonstrations
Results from prototyping, mock-ups, and critical technology tests.
Evidence of technical confidence in capability delivery
If you are bringing existing equipment/software/technology,
Why do you think it is adequate for your project?

## Slide 15: Stakeholder Feedback and Alignment
Summary of input from acquisition community, end users, and other stakeholders.
Confirmation that design decisions align with performance and schedule needs
Who will use your solution?
Does your proposed solution satisfy their requirements?

## Slide 16: Allocated Baseline
Functional and interface requirements at a level sufficient to define hardware/software configuration item requirements.
Configuration control status for each system element
What are you starting from?

## Slide 17: Summary
Summary slide